PROJECT PLAN

Title: Course Registration and Timetable Scheduler

Prepared by: Zohaib Zafar & Aftab Shaban

Date: 17-Sep-2026

Table of Contents

1. Project Overview	3

1.1 Project Summary	3

1.2 Purpose, Scope and Objectives	3

1.3 Assignment and Context	3

1.4 Project Deliverables	3

1.5 Schedule Overview	4

2. References	4

3. Definitions	4

4. Project Context	5

4.1 Process Model	5

4.2 Methods, Tools and Techniques	5

4.3 Product Acceptance Plan	5

5. Project Planning	6

5.1 Project Work Plan	6

5.2 Work Activities	6

5.3 Schedule Allocation	6

5.4 Resource Allocation	7

8. Supporting Process Plans	7

8.1 Risk Management	7

# 1. Project Overview

## 1.1 Project Summary

The Course Registration and Timetable Scheduler is a standalone two-tier desktop application designed to support student course registration and timetable management. The system allows students to register for available courses, drop registered courses, and view their timetable. Administrators can manage the course catalog, student records, timetables, and registration reports. The system uses Java Swing for the graphical user interface, MySQL for data storage, and JDBC for database connectivity.

## 1.2 Purpose, Scope and Objectives

Purpose

The purpose of the project is to provide a centralized and efficient way to manage course registration and timetable scheduling while reducing manual work and scheduling errors.

Scope

Student and administrator login.

Course addition, editing and deletion by the administrator.

Student course registration and course dropping.

Timetable clash detection and timetable generation.

Student timetable viewing.

Registration and timetable-related reports.

Objectives

Provide secure role-based access for students and administrators.

Maintain accurate and centralized course information.

Prevent timetable conflicts during course registration.

Generate a clear timetable for registered courses.

Provide useful registration summaries and administrative reports.

## 1.3 Assignment and Context

The project is developed as a Software Engineering / Software Construction course project. It applies software engineering concepts including requirements specification, system modeling, use cases, sequence diagrams, domain modeling, class design, database connectivity, and project planning. The current system documentation identifies students and administrators as the main user classes.

## 1.4 Project Deliverables

Project requirements and project documentation.

Use Case Diagram and Use Case Descriptions.

System Sequence Diagrams for major use cases.

Domain Model.

Sequence Diagram.

Design Class Diagram.

Java Swing based application interface.

MySQL database and JDBC connectivity.

Course registration, timetable and reporting functionality.

## 1.5 Schedule Overview

The following is a proposed project schedule for organizing the work. Exact dates can be adjusted according to the course/instructor schedule.

| Phase | Main Activities | Planned Duration |
| --- | --- | --- |
| 1. Requirements & Planning | Requirements, scope, objectives and project plan | Week 1 |
| 2. Analysis & Modeling | Use cases, SSDs, domain model and sequence diagram | Weeks 2–3 |
| 3. Design | Class design, database structure and interface design | Week 4 |
| 4. Implementation | Java Swing, MySQL and JDBC implementation | Weeks 5–7 |
| 5. Testing & Refinement | Functional testing, clash checking and corrections | Week 8 |
| 6. Documentation & Review | Final documentation, review and presentation preparation | Week 9 |

# 2. References

IEEE Std 830-1998, IEEE Recommended Practice for Software Requirements Specifications.

Oracle Java Swing API Documentation.

MySQL 8.0 Developer Reference Manual.

# 3. Definitions

| Term | Definition |
| --- | --- |
| GUI | Graphical User Interface |
| DBMS | Database Management System |
| JDBC | Java Database Connectivity |
| FR | Functional Requirement |
| NFR | Non-Functional Requirement |
| MVC | Model-View-Controller Design Pattern |
| SSD | System Sequence Diagram |

# 4. Project Context

## 4.1 Process Model

A structured software development process is used for the project. The work is organized into requirements and planning, analysis and modeling, design, implementation, testing, and documentation/review. Each phase produces outputs that support the following phase.

## 4.2 Methods, Tools and Techniques

| Area | Method / Tool |
| --- | --- |
| Requirements & Analysis | SRS, functional/non-functional requirements, use cases |
| System Modeling | Use Case Diagram, System Sequence Diagrams, Domain Model, Sequence Diagram |
| Software Design | Design Class Diagram and MVC-oriented structure |
| Programming | Java / JDK 17+ |
| GUI | Java Swing and AWT |
| Database | MySQL 8.0 |
| Connectivity | JDBC / mysql-connector-j |
| Development Environment | Eclipse IDE |
| Security | Role-based access and prepared statements for SQL injection prevention |

## 4.3 Product Acceptance Plan

The product will be considered ready for review when the major functions described in the project documentation are implemented and tested. Acceptance will focus on successful login, course management, course registration and dropping, timetable clash detection, timetable display, and report generation.

Valid users can log in according to their role.

Administrators can manage course information.

Students can register for and drop courses.

The system detects and prevents timetable clashes.

A generated timetable can be displayed to the student.

Registration summary reports can be generated.

# 5. Project Planning

## 5.1 Project Work Plan

| Work Area | Planned Work |
| --- | --- |
| Requirements | Define project purpose, scope, users and functional requirements. |
| Analysis | Prepare use cases and interaction models. |
| System Modeling | Prepare SSDs, domain model and sequence diagram. |
| Design | Prepare class design, database structure and interface structure. |
| Implementation | Develop Java Swing application and MySQL integration. |
| Testing | Test login, course operations, registration, clash detection and reports. |
| Documentation | Compile project documentation and prepare final review material. |

## 5.2 Work Activities

Collect and organize project requirements.

Define actors, use cases and system functions.

Develop system interaction and structural models.

Design the application and database structure.

Implement the core registration and timetable features.

Connect the application with MySQL through JDBC.

Perform functional testing and correct identified issues.

Prepare project documentation for instructor review.

## 5.3 Schedule Allocation

| Activity | Start | End | Output |
| --- | --- | --- | --- |
| Requirements & planning | Week 1 | Week 1 | Requirements and project plan |
| Analysis & modeling | Week 2 | Week 3 | Use cases and system models |
| Design | Week 4 | Week 4 | Class/database/interface design |
| Implementation | Week 5 | Week 7 | Working software modules |
| Testing | Week 8 | Week 8 | Tested and corrected system |
| Documentation & review | Week 9 | Week 9 | Review-ready project package |

## 5.4 Resource Allocation

| Resource | Allocation / Use |
| --- | --- |
| Human Resources | Zohaib Zafar and Aftab Shaban |
| Programming | Java / JDK 17+ |
| Database | MySQL 8.0 |
| Connectivity | JDBC driver |
| Development Tool | Eclipse IDE |
| Hardware | Standard desktop/laptop computer with at least 4 GB RAM and 1 GHz CPU |
| Documentation | Project SRS, diagrams and project plan |

# 8. Supporting Process Plans

## 8.1 Risk Management

| Risk | Impact / Description | Mitigation |
| --- | --- | --- |
| Requirement changes | Changes in project requirements may affect design and implementation. | Review requirements before implementation and document approved changes. |
| Database failure | Database unavailability can interrupt registration and timetable functions. | Maintain database backups and verify database availability. |
| Timetable conflicts | Incorrect scheduling data may cause clashes. | Validate course times and perform clash detection before registration. |
| Implementation errors | Programming defects may affect system functions. | Perform functional testing after each major module. |
| Schedule delay | Delays in one phase may affect later activities. | Track planned activities and complete high-priority tasks first. |
| Security issues | Weak access control or unsafe SQL handling may expose data. | Use role-based access and prepared statements. |